**Project Roadmap Document**

**CECS 491**

**TheBoiZ**

**Lead:**  014073642 Fa Fu

**Members:** 015188925 Brian Nguyen

013122991 Louie Yonzon

015774900 Kevin Simon

015938089 Dylan Thorin

015260958 Kevin Phan

**Date:** November 12, 2019

Table of Contents

[**1. PROJECT OVERVIEW**](#_boypfnxw6yww) **2**

[**2. ROADMAP**](#_p10e57u5cfkr) **2**

[2.1 Milestone 1](#_2n46egab432h) 2

[2.2 Milestone 2](#_vkvqk0w01js6) 2

[2.3 Code Review 1](#_kxpva1julshx) 3

[2.4 Code Review 2](#_mcbi73436ry8) 3

[2.5 Code Review 3](#_fg7lek1zvh45) 4

# 1. OVERVIEW

The purpose of this document is to provide information about the project roadmap for the **Kraken Bracket** project. It will detail each milestone with the deliverables and sprints pertaining to them.

***Note:* This version of the document is not finalized.** Any information provided in this document is subject to change.

# 2. ROADMAP

## 2.1 Milestone 1

|  |  |
| --- | --- |
| **Start Date: 9/2/19** | **End Date: 10/12/19** |
| **Deliverables:**   * Business Requirements Document * Technical Specification * Design Document * Project Plan * Project Roadmap * Site Map | |
| **Sprints:**   * Sprint 1(09/02 - 09/14) * Sprint 2 (09/16 - 09/28) * Sprint 3 (09/30 - 10/12) | |

## 

## 2.2 Milestone 2

|  |  |
| --- | --- |
| **Start Date: 10/14/19** | **End Date: 12/10/19** |
| **Deliverables:**   * Logging * Archiving   + Flat File   + Data Store * Registration * Authentication * Authorization * Error Handling * Data Store Access | |
| **Sprints:**   * Sprint 4 (10/14/19 - 10/29/19) * Sprint 5(10/30 - 11/11) * Sprint 6 (11/12 - 11/25) * Sprint 7 (11/26 - 12/09) | |

## 

## 2.3 Code Review 1

|  |  |
| --- | --- |
| **Start Date: 12/11/19** | **End Date: 1/21/20** |
| **Deliverables:**   * User Creation   + Account Registration   + Account Management   + Account Recovery   + Assign Other Users To Be A Co-Host * Event Creation   + Update Event Information * Tournament Bracket Creation   + Update Tournament Information   + Manage Tournament Information | |
| **Sprints:**   * Sprint 8 (12/11 - 12/24) Break * Sprint 9 (12/25 - 1/7) Break * Sprint 10 (1/8 - 1/21) | |

## 

## 

## 2.4 Code Review 2

|  |  |
| --- | --- |
| **Start Date: 1/22/20** | **End Date: 4/14/20** |
| **Deliverables:**   * Search and Follow Feature * Registration for Tournament Bracket and Event * UI / UX | |
| **Sprints**   * Sprint 11 (1/22 - 2/4) * Sprint 12 (3/18 - 3/31) * Sprint 13 (4/1 - 4/14) | |

## 

## 2.5 Code Review 3

|  |  |
| --- | --- |
| **Start Date: 4/15/20** | **End Date: 5/12/20** |
| **Deliverables:**   * Comment Feature * Messenger | |
| **Sprints**   * Sprint 14 **(4/15 - 4/28)** * Sprint 15 **(4/29 - 5/12)** | |

## 